## Slide 1
Tanel Teemusk, 30 of May 2025
Startup failure story

## Slide 2
Tanel Teemusk | teemusk.com
## The idea 💡
- Secure communication channel (mostly text chat based) between patient and doctor
- For visits where physical presence is not necessary
- Value proposition: save time/money + reduce stigma

## Slide 3
Tanel Teemusk | teemusk.com
## The plan 📝
- Start small: HIV+ care (predictable scenarios + sensitive area)
- Expand: other chronic illnesses with repetitive interactions
- Get approval: Estonian health fund (tervisekassa) legitimacy
- Scale: make digital appointments standard in e-Estonia

## Slide 4
Tanel Teemusk | teemusk.com
## The team 👥
- CEO: Young, ambitious, well-connected, great communicator
- CTO: That's me
- 2 MD’s: HIV+ specialists
- 1 Patient
- Result: Strong, experienced team

## Slide 5
Tanel Teemusk | teemusk.com
## How it started 🚀
- Tehnopol hackaton (2016)
- Prize pool: €70k -> WE got €30k, another team €40k
- Should have given it to the other team (both handicapped)
- Big win: Excellent press coverage

## Slide 6
Tanel Teemusk | teemusk.com
## Product development 👷‍♂️
- Built MVP with hired UX designer
- Partner dev shop (€25k budget, €5k held for marketing)
- Great analyst helped document everything
- Success: Real pilot with doctors/patients (mid-2017)
- More hospital departments wanted in
- Problem: Unexpected dev costs over budget

## Slide 7
Tanel Teemusk | teemusk.com
## Fundraising 💰
Started fishing for investment to cover dev costs

## Slide 8
Tanel Teemusk | teemusk.com
### Investor 1: Healthcase alliance 🏨
- Powerful healthcare companies
- Favored us due to real MDs on team
- Many meetings, promises
- Result: No signed contracts

## Slide 9
Tanel Teemusk | teemusk.com
### Investor 2: Angel Investor 👼
- High-profile through our incubator
- Milestone-based investment approach
- We hit milestones → new conditions appeared
- Result: Moving goalposts

## Slide 10
Tanel Teemusk | teemusk.com
### Investor 3: Fresh Exit 😈
- Ready to invest for market fit
- Condition: Remove team member
- Buyout attempt failed → team conflict

## Slide 11
Tanel Teemusk | teemusk.com
## The Result 📉
- Time passed: Broke, team in turmoil
- Survival mode: Won more hackathons (Prototron, others)
- Problem: Hackathons diverted focus
- Personal cost: Burnout, financial ruin
- Team: Lost enthusiasm
- Outcome: Quit after 3 years

## Slide 12
Tanel Teemusk | teemusk.com
## Lessons learned 🧑‍🎓
- Medical field = ultra-slow innovation
- Government = even slower
- Product-market fit needs time + money
- Plan expenses carefully - austerity is key
- Stay focused - ignore VIP distractions
- Ignore outside advice - they don't know your market
- Enthusiasm fades - plan for it
- Bootstrapping is brutal
- Don't waste time on false investor hope
- Protect your team - it's sacred
- Market need ≠ guaranteed success
- Learn to ask for money quickly
- Stay sane

## Slide 13
Tanel Teemusk | teemusk.com
## Where I Am Now 🎢
- Still hustling: Living paycheck to paycheck
- Still grinding: Working crazy hours to pay bills
- Getting smarter: Learning self-care and preservation
- Still naive: Letting startup CEOs talk me into things
- Still giving: Too much free work "for my own companies"
- Still failing: A lot
- Still learning: Even more
- Bottom line: It's been (and still is) one hell of a ride 🚀

## Slide 14
Tanel Teemusk | teemusk.com
Thank you 🙏🏼
Slides at teemusk.com/slides